## Slide 2
INTRODUCTION

## Slide 3
INTRODUCTION
MediConnect - Online Medical Assistant is a healthcare platform offering instant medical advice and resources, powered by a robust MERN stack backend.
Instant Medical Advice: Quick access to health resources.
Symptom Checker: Preliminary advice based on symptoms.
Specialist Recommendations: Finds relevant specialists.
Easy Appointment Booking: Simple scheduling with doctors.
Status Updates: Tracks appointment progress.
Admin Dashboard: Manages doctors and users.
Secure Communication: Manages user messages securely.
Accessible Healthcare: Quality care anytime, anywhere.

## Slide 4
OBJECTIVES

## Slide 5
OBJECTIVES
Improve User Experience: Easy symptom checking and appointment booking.
Boost Accessibility: Quick online symptom assessment and scheduling with real-time updates.
Streamline Admin Tasks: Manage doctors, users, and messages efficiently.
Use Modern Tech: Built with MERN stack (MongoDB, Express.js, React, Node.js).
Ensure Security: Secure authentication and data encryption.

## Slide 6
SCOPE

## Slide 7
SCOPE
User Page:
  Home Page: Overview of features and benefits.
  User Registration, Login, and Logout: Secure user access and data privacy.
  Symptom Checker: Preliminary medical advice and specialist suggestions.
  Appointment Booking and Status Tracking: Schedule and track appointments.
  Messaging System: Direct communication with administrators.
Admin Page:
  View All Appointments and Status: Manage and update appointments.
  Add New Doctors and Admins: Expand platform capabilities.
  View and Manage Registered Doctors: Access detailed doctor profiles.
  Access User Messages: Respond to user inquiries and feedback.
  Admin Logout: Secure session termination.

## Slide 8
SCOPE
Admin Page:
  View All Appointments and Status: Manage and update appointments.
  Add New Doctors and Admins: Expand platform capabilities.
  View and Manage Registered Doctors: Access detailed doctor profiles.
  Access User Messages: Respond to user inquiries and feedback.
  Admin Logout: Secure session termination.
User Page:
  Home Page: Overview of features and benefits.
  User Registration, Login, and Logout: Secure user access and data privacy.
  Symptom Checker: Preliminary medical advice and specialist suggestions.
  Appointment Booking and Status Tracking: Schedule and track appointments.
  Messaging System: Direct communication with administrators.

## Slide 9
METHODOLOGY

## Slide 10
METHODOLOGY
Requirement Analysis:
  Collect needs from users.
Design:
  Plan the system and database layout.
Development:
  Frontend: Build with React.
  Backend: Use Node.js and Express.
  Database: Manage with MongoDB.
Integration:
  Connect all parts and test functionality.
Final Adjustments:
  Make improvements based on testing and feedback.

## Slide 11
TOOLS AND TECHNOLOGIES

## Slide 12
TOOLS AND TECHNOLOGIES
React: Used for building the interactive and responsive user interface of MediConnect.
Node.js: Powers the backend server to handle requests and manage application logic.
Express.js: Manages RESTful API endpoints for user authentication, appointment management, and data retrieval.
MongoDB: Stores and manages user profiles, doctor information, and appointment details.
Cloudinary: Handles storage and delivery of media assets like user and doctor images.
Visual Studio Code: Provides the development environment for coding, debugging, and managing the MediConnect project.

## Slide 13
TIMELINE

## Slide 14
WEEK 1
WEEK 2
WEEK 9
WEEK 3
WEEK 8
Week 1: Planning and Research
Define objectives and requirements
Conduct research on similar platforms

## Slide 15
WEEK 2
WEEK 3
WEEK 1
WEEK 4 & 5
WEEK 9
Week 2: System Design
Develop system architecture
Create flowcharts

## Slide 16
WEEK 3
WEEK 4 & 5
WEEK 2
WEEK 6 & 7
WEEK 1
Week 3: Setup Development Environment
Configure MERN stack
Initialize project repository

## Slide 17
WEEK 4 & 5
WEEK 6 & 7
WEEK 3
WEEK 8
WEEK 2
Weeks 4-5: Backend Development
Develop APIs for core features
Implement and test
secure authentication

## Slide 18
WEEK 6 & 7
WEEK 8
WEEK 4 & 5
WEEK 9
WEEK 3
Weeks 6-7: Frontend Development
Build and refine key interfaces
Integrate with backend
APIs

## Slide 19
WEEK 8
WEEK 9
WEEK 6 & 7
WEEK 1
WEEK 4 & 5
Week 8: Integration
Integrate frontend and backend components
Perform system testing

## Slide 20
WEEK 9
WEEK 1
WEEK 8
WEEK 2
WEEK 6 & 7
Week 9: Final Adjustments
Review and refine project
Prepare for submission

## Slide 21
RESOURCES

## Slide 22
RESOURCES
Human Resources:
  Solo Developer: Responsible for design, development, testing, and deployment.
Technical Resources:
  Development Tools:Visual Studio Code (IDE), Git (version control), Postman (API testing).
  Hardware: Development machine, backup storage.
Technological Resources:
  Frameworks/Libraries: React (frontend), Node.js & Express (backend), MongoDB (database).
  Cloudinary: Media asset management.
Training and Support:
  Self-Learning: Online tutorials, courses, and documentation for relevant technologies.
Documentation:
  Technical Documentation: Guides for React, Node.js, Express, MongoDB, and Cloudinary.

## Slide 23
EXPECTED OUTCOMES

## Slide 24
EXPECTED OUTCOMES
Fully Functional Platform: Offers symptom checking, appointment scheduling, and admin management.
Improved Accessibility: Allows online symptom assessment and appointment booking from home.
Efficient Management: Centralized system for managing doctors and appointments.
Secure and Scalable: Uses modern tech for secure, scalable system architecture.
Enhanced User Experience: Provides a user-friendly, intuitive interface with real-time updates.

## Slide 25
REFERENCES

## Slide 26
REFERENCES
1. React Documentation: Guides on building dynamic UIs with React. (https://reactjs.org/docs/getting-started.html)
2. Node.js Documentation: Details on server-side development with Node.js. (https://nodejs.org/en/docs/)
3. Express.js Documentation: Information on creating RESTful APIs with Express. (https://expressjs.com/)
4. MongoDB Documentation: Covers NoSQL database features and operations. (https://docs.mongodb.com/)
5. Cloudinary Documentation: Manages media assets with Cloudinary. (https://cloudinary.com/documentation)

## Slide 27
THANK YOU !